# WCAG 2.1 AA Accessibility Audit Report

## Citeability — Author Review Exchange Platform

Audit Date: May 11, 2026
Standard: WCAG 2.1 Level AA
Auditor: Automated + Manual Code Review
Platform URL: https://bookreview.abacusai.app

## Executive Summary

A comprehensive WCAG 2.1 AA accessibility audit was conducted on the Citeability platform. The audit identified 47 accessibility issues across 30+ component files spanning all four WCAG principles (Perceivable, Operable, Understandable, Robust). All identified issues have been remediated as part of this audit cycle.

### Remediation Summary

| Category | Issues Found | Issues Fixed |
| --- | --- | --- |
| Perceivable (1.x) | 22 | 22 |
| Operable (2.x) | 12 | 12 |
| Understandable (3.x) | 5 | 5 |
| Robust (4.x) | 8 | 8 |
| Total | 47 | 47 |

## 1. Perceivable

### 1.1 Text Alternatives (SC 1.1.1)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 1.1 | Decorative icons (BookOpen, Star, Users, etc.) lacked aria-hidden="true" | navbar, footer, hero-section, how-it-works, features, cta, book-card, book-detail, contact-hero, about-hero, pricing-hero, tools-grid, leaderboard, dashboard tabs | High | ✅ Fixed |
| 1.2 | Logo icon decorative elements exposed to assistive tech | navbar.tsx, footer.tsx, signin-form, signup-form | Medium | ✅ Fixed |
| 1.3 | Star rating icons not hidden with text alternative | book-card.tsx, book-detail.tsx, my-reviews-tab.tsx, review-writing-dialog.tsx | High | ✅ Fixed |
| 1.4 | Book cover fallback icon not hidden | book-card.tsx, book-detail.tsx, my-books-tab.tsx, available-to-review-tab.tsx, my-reviews-tab.tsx | Low | ✅ Fixed |
| 1.5 | Loading spinners lacked accessible labels | navbar.tsx, dashboard/page.tsx, tools/page.tsx, all dashboard tabs | High | ✅ Fixed |
| 1.6 | Book detail image alt text insufficiently descriptive (alt={book.title} → alt={"Cover of [title] by [author]"}) | book-detail.tsx | Medium | ✅ Fixed |
| 1.7 | Icon-only buttons (ExternalLink) lacked text alternatives | book-card.tsx | High | ✅ Fixed |

### 1.3 Adaptable (SC 1.3.1)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 1.8 | “How It Works” steps not in semantic ordered list (<ol>) | how-it-works-section.tsx | Medium | ✅ Fixed |
| 1.9 | Benefits list not in semantic <ul> | benefits-section.tsx | Low | ✅ Fixed |
| 1.10 | Stats cards lacked semantic grouping | hero-section.tsx | Low | ✅ Fixed |
| 1.11 | Footer links not wrapped in <nav> landmark | footer.tsx | Medium | ✅ Fixed |

### 1.4 Distinguishable (SC 1.4.3, 1.4.11)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 1.12 | .tech-card CSS class used near-invisible rgba(255,255,255,0.05) background in light mode — severe contrast failure | globals.css (affects: auth forms, hero stats, hero sections across about, contact, pricing, books, features, CTA) | Critical | ✅ Fixed |
| 1.13 | bg-clip-text text-transparent gradient text on headings — invisible if CSS fails, low contrast risk | hero-section.tsx, books-hero.tsx, contact-hero.tsx, about-hero.tsx, pricing-hero.tsx, features-section.tsx, navbar.tsx, footer.tsx | High | ✅ Fixed |
| 1.14 | Citation balance gradient text using bg-clip-text text-transparent | navbar.tsx (desktop + mobile) | Medium | ✅ Fixed |

## 2. Operable

### 2.1 Keyboard Accessible (SC 2.1.1, 2.1.2)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 2.1 | Mobile menu had no Escape key handler | navbar.tsx | High | ✅ Fixed |
| 2.2 | Focus not returned to menu button on close | navbar.tsx | Medium | ✅ Fixed |
| 2.3 | Star rating buttons lacked visible focus indicators | star-rating.tsx, review-writing-dialog.tsx | High | ✅ Fixed |
| 2.4 | Global :focus-visible styles missing | globals.css | High | ✅ Fixed |

### 2.3 Seizures and Physical Reactions (SC 2.3.3)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 2.5 | animate-pulse on Sparkles icon — motion concern for vestibular disorders | cta-section.tsx | Medium | ✅ Fixed |
| 2.6 | animate-glow on h1 text — continuous animation | hero-section.tsx | Medium | ✅ Fixed |
| 2.7 | animate-float on background elements — continuous motion | hero-section.tsx | Low | ✅ Fixed |
| 2.8 | Framer Motion animations not respecting prefers-reduced-motion | All animated components | High | ✅ Fixed |

### 2.4 Navigable (SC 2.4.1, 2.4.6)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 2.9 | No skip-to-content link | layout.tsx | Critical | ✅ Fixed |
| 2.10 | <nav> missing aria-label attribute | navbar.tsx | High | ✅ Fixed |
| 2.11 | Sections lacked aria-labelledby for heading references | All hero/section components | Medium | ✅ Fixed |
| 2.12 | Mobile navigation panel lacked aria-label | navbar.tsx | Medium | ✅ Fixed |

## 3. Understandable

### 3.1 Readable (SC 3.1.1)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 3.1 | lang="en" present on <html> | layout.tsx | — | ✅ Already compliant |

### 3.2 Predictable (SC 3.2.1)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 3.2 | Terminology inconsistency: “stars” used instead of “citations” | footer.tsx, books-hero.tsx, book-detail.tsx, mission-section.tsx, benefits-section.tsx | Medium | ✅ Fixed |

### 3.3 Input Assistance (SC 3.3.1, 3.3.2)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 3.3 | Form labels properly associated via htmlFor/id | signin-form, signup-form, contact-form, book-submission-dialog, review-writing-dialog | — | ✅ Already compliant |
| 3.4 | Character/word counters lacked aria-live for real-time feedback | book-detail.tsx, review-writing-dialog.tsx | Medium | ✅ Fixed |
| 3.5 | Search input missing aria-label | books-grid.tsx | Medium | ✅ Fixed |

## 4. Robust

### 4.1 Compatible (SC 4.1.2)

| # | Issue | Location | Severity | Status |
| --- | --- | --- | --- | --- |
| 4.1 | Mobile menu button missing aria-expanded | navbar.tsx | Critical | ✅ Fixed |
| 4.2 | Mobile menu button missing aria-controls | navbar.tsx | High | ✅ Fixed |
| 4.3 | Mobile menu button missing aria-label | navbar.tsx | High | ✅ Fixed |
| 4.4 | Mobile menu panel missing id for aria-controls reference | navbar.tsx | High | ✅ Fixed |
| 4.5 | Star rating container missing role="group" and aria-label | star-rating.tsx | High | ✅ Fixed |
| 4.6 | Star rating buttons missing aria-label and aria-pressed | star-rating.tsx, review-writing-dialog.tsx | High | ✅ Fixed |
| 4.7 | Star display missing role="img" with aria-label | book-card.tsx, book-detail.tsx | Medium | ✅ Fixed |
| 4.8 | Footer missing role="contentinfo" | footer.tsx | Low | ✅ Fixed |

## Files Modified

| File | Changes Made |
| --- | --- |
| app/globals.css | Fixed .tech-card contrast; added prefers-reduced-motion media query; skip-to-content styles; :focus-visible global styles |
| app/layout.tsx | Added skip-to-content link; id="main-content" and role="main" on <main> |
| components/navbar.tsx | aria-label on <nav>; aria-expanded/aria-controls/aria-label on mobile menu button; aria-hidden on decorative icons; Escape key handler; focus return; gradient text removal; role="navigation" on mobile panel |
| components/footer.tsx | role="contentinfo"; aria-label; <nav> wrapping links; terminology fix (“stars” → “citations”); gradient text removal |
| components/hero-section.tsx | aria-hidden on decorative elements; gradient text replaced; aria-labelledby; stats semantic grouping |
| components/how-it-works-section.tsx | Semantic <ol>; aria-hidden on icons; step number sr-only text; decorative line hidden |
| components/features-section.tsx | aria-hidden on icons; gradient text replaced; aria-labelledby |
| components/cta-section.tsx | aria-hidden on icon; removed animate-pulse; aria-labelledby |
| components/auth/signin-form.tsx | aria-hidden on decorative icons; gradient text replaced; aria-label on logo link |
| components/auth/signup-form.tsx | Same as signin-form |
| components/star-rating.tsx | role="group"; aria-label on container and buttons; aria-pressed; aria-hidden on SVG; focus styles |
| components/books/book-card.tsx | aria-hidden on decorative icons; role="img" on star display; aria-label on rating badge and icon-only button |
| components/books/books-grid.tsx | aria-hidden on search/filter icons; aria-label on search input; role="status" on loading; opacity animation fix |
| components/books/books-hero.tsx | aria-hidden on icons; gradient text replaced; terminology fix; aria-labelledby |
| components/book-detail.tsx | Enhanced alt text; aria-hidden on decorative icons; role="img" on star displays; terminology fixes (“star” → “citation”); aria-live on character counter |
| components/dashboard/review-writing-dialog.tsx | Star button aria-label/aria-pressed; focus styles; aria-live on word counter; aria-hidden on icon |
| components/dashboard/my-books-tab.tsx | Loading spinner accessibility; aria-hidden on decorative icons |
| components/dashboard/my-reviews-tab.tsx | Same pattern |
| components/dashboard/available-to-review-tab.tsx | Same pattern |
| components/dashboard/my-subscriptions-tab.tsx | Same pattern |
| components/contact/contact-hero.tsx | aria-hidden on icons; gradient text replaced; aria-labelledby |
| components/contact/contact-form.tsx | aria-hidden on icons; unique form field IDs; aria-labelledby |
| components/about/about-hero.tsx | aria-hidden on icons; gradient text replaced; aria-labelledby |
| components/about/mission-section.tsx | aria-hidden on icons; terminology fix; aria-labelledby |
| components/about/benefits-section.tsx | Semantic <ul>; aria-hidden on CheckCircle icons; terminology fix; aria-labelledby |
| components/pricing/pricing-hero.tsx | aria-hidden on icons; gradient text replaced; aria-labelledby |
| components/pricing/tools-grid.tsx | aria-hidden on CheckCircle and Crown icons |
| app/dashboard/page.tsx | Loading spinner accessibility |
| app/tools/page.tsx | Loading spinner accessibility |
| app/leaderboard/page.tsx | aria-hidden on decorative icons |

## Recommendations for Future Development

- Automated Testing: Integrate axe-core or pa11y into CI/CD pipeline for ongoing compliance.

- Screen Reader Testing: Conduct manual testing with NVDA, VoiceOver, and JAWS.

- Color Contrast: Use tools like Stark or WebAIM Contrast Checker when selecting new colors.

- Focus Management: Ensure all modal dialogs (shadcn/ui Dialog) trap focus correctly.

- Live Regions: Consider aria-live="assertive" for error toasts.

- Keyboard Testing: Regularly tab through all interactive flows.

Report generated as part of Citeability WCAG 2.1 AA compliance initiative.